Team members: Nishant Junankar, Alex Kornhauser, Minhee Lee, Alexander Goldman

Timeline:

* Complete database by November 12th
* User registration process by November 19th
* Trip creation and invitation by November 26th
* Photos and ratings by December 3rd

Division of Responsibilities

* Schema design: work together
* Import data: Minhee
* Facebook API and users: Alex K
* Trips & Photos – Nishant and Minhee
* Ratings and recommendations – Alexander G

Features

* Join as user
* Add friends
* Create trip
* Invite to trip
* Share photos/albums among group
* Notify when friends are going for trip and requests to join trips
* Photos
* Privacy setting for albums
* Rate and recommend friends / locations

Features/Extra Credit:

Import user data from Facebook